Fairfield Construction & Maintenance Ltd

338 Fleetwood Road North Thornton-Cleveleys

FY5 4LQ

Mobile: 07779 329821

Email: colvin229@btinternet.com

17th March 2023

The Stratagem FP SSAS

1 Park Lane

Poynton

SK12 1RD

INVOICE

Valuation 8 – for works up to and including Friday 17th March 2023

Demolition – complete £1836.92

1st fix electrics – to date £4000.00

1st fix plumbing £4178.46

Plasterwork to date £5000.00

Internal fit out – joinery works £10,000.00

Nett £25,015.38

VAT £5,003.07

Gross £30,018.45

Bank Account Details:

Fairfield Construction & Maintenance Ltd

Sort Code: 40-08-33

Account Number: 11559478