Fairfield Construction & Maintenance Ltd

338 Fleetwood Road North Thornton-Cleveleys

FY5 4LQ

Mobile: 07779 329821

Email: colvin229@btinternet.com

24th February 2023

The Stratagem FP SSAS

1 Park Lane

Poynton

SK12 1RD

INVOICE

Valuation 7 – for works up to and including Friday 24th February 2023

Completion of roof £4276.28

Extra velux and slate roof £4600.00

Remove chimney stacks and block up internally £4410.00

Cabor flooring to first floor £2000.00

Install grey UPVC windows – works to date £6500.00

Nett £21,786.28

VAT £4,357.25

Gross £26,143.53

Bank Account Details:

Fairfield Construction & Maintenance Ltd

Sort Code: 40-08-33

Account Number: 11559478