Fairfield Construction & Maintenance Ltd

338 Fleetwood Road North Thornton-Cleveleys

FY5 4LQ

Mobile: 07779 329821

Email: colvin229@btinternet.com

9th February 2023

The Stratagem FP SSAS

1 Park Lane

Poynton

SK12 1RD

INVOICE

Valuation 6 – for works up to and including Friday 10th February 2023

Site set up complete £560.00

Ground floor – works to date £2900.00

First floor – works to date £1000.00

Roof construction and coverings – to date £10,000.00

Nett £14,460.00

VAT £2,892.00

Gross £17,352.00

Bank Account Details:

Fairfield Construction & Maintenance Ltd

Sort Code: 40-08-33

Account Number: 11559478